WEEKLY DEVELOPMENT REPORT

JKKN Institution Website — Main & Engineering

| Developer: | Sangeetha V |
| --- | --- |
| Reporting Period: | April 6 – 12, 2026 |
| Report Date: | April 12, 2026 |
| Project: | JKKN Institution Website (Main + Engineering) |

## 1. Executive Summary

This report covers development activity for the JKKN Institution Website project across both the Main and Engineering websites during the week of April 6–12, 2026.

| Metric | Value |
| --- | --- |
| Total Commits | 27 |
| Files Changed | 303 |
| Lines Added | 5,700 |
| Lines Removed | 13,633 |
| Net Code Change | -7,933 lines (code simplification) |
| Active Working Days | 5 of 7 |
| Features Delivered | 12 |
| Bugs Fixed | 15 |

The net reduction of 7,933 lines reflects significant code simplification — removing over-engineered animations, unused variant systems, and stale documentation while delivering more functionality with cleaner code.

## 2. Engineering Website Tasks

5 commits focused on content quality, SEO, admin tooling, and data accuracy for the Engineering College website.

### 2.1 Faculty Admin Panel (New Feature)

Built a complete faculty management system with full CRUD operations, enabling engineering college administrators to manage faculty profiles without developer intervention.

- Created admin panel at /admin/faculty/ with form, table, and detail views

- Built dedicated faculty-admin portal at /faculty-admin/manage/ with separate layout and header

- Added public-facing faculty listing page (/faculty/) and individual profile view (/faculty/[slug]/)

- Implemented faculty server actions for create, update, and delete operations

- Made faculty admin table fully responsive for mobile devices

- Added profile photo upload and editing functionality

Impact: 61 files changed, +3,546 lines added, -11,405 lines removed (includes cleanup of 3 stale documentation files).

### 2.2 Real Campus Photo Migration

Replaced all stock/placeholder images across the engineering website with 109 authentic campus photographs.

- Added real photos for: Library, Senthuraja Hall, Classrooms, CSE Lab, ECE Lab, EEE Lab, IT Lab, Mechanical Lab, R&D Lab

- Updated all image references in homepage template, facilities seeder, course pages, and CMS block components

- Removed dependency on external Unsplash URLs for better reliability and page load performance

Impact: 123 files changed (109 new images + 14 code reference updates).

### 2.3 SEO Regional Keywords

Added 62 Tamil Nadu-specific long-tail keywords to improve search engine discoverability for regional queries.

- Targeted phrases like "top mechanical engineering colleges in tamilnadu", "best CSE college near Erode"

- Applied across 7 course pages: BE CSE, ECE, EEE, Mechanical, B.Tech IT, ME CSE, MBA

- Keywords added to metadata.keywords arrays for proper SEO indexing

Impact: 7 files changed, +63 lines.

### 2.4 Fee Structure Data Fix

Aligned the FeeEntry TypeScript type and data with the new fee structure that splits fees by Government Quota (GQ) and Management Quota (MQ) per category.

- Updated FeeEntry type to include category, gqFee, and mqFee fields

- Fixed TypeScript build error where engineering page read f.category on a stale type

- Categories covered: UG, PG, and Lateral Entry

Impact: 3 files changed, +82 / -30 lines.

### 2.5 ME CSE Curriculum Enhancement

Enhanced the ME CSE course page with tabbed curriculum view and added real lab images across all departments.

- Added tab-based Year 1 / Year 2 curriculum view for ME CSE

- Standardized section padding (py-16 md:py-20) across all engineering course pages

- Added real lab images for CSE, ECE, EEE, MECH, and IT departments

- Added contact page for engineering website

Impact: 102 files changed, +638 / -307 lines.

## 3. Main Website — Facility Page Redesigns

Six facility pages were completely redesigned with a consistent, modern design language. All pages now share a unified visual pattern for brand consistency.

### 3.1 Design System Applied

- Green hero banner with badge, title, subtitle, and curved bottom transition

- Multi-image gallery (3-column responsive grid) replacing single hero images

- Clean white cards for all content sections with consistent spacing

- Feature cards with auto-mapped icons in 3-column grid layouts

- Fully responsive layouts for mobile, tablet, and desktop breakpoints

- CMS inline editor support preserved for all components

- Removed all IntersectionObserver animations (caused visibility bugs at page top)

- Removed dark/light variant complexity, decorative circles, glass/solid/gradient card styles

### 3.2 Pages Redesigned

| Page | Key Changes | Code Impact |
| --- | --- | --- |
| Hostel | Bento image gallery, pill-style tab switcher (boys/girls), feature cards with icons, smooth animations | +313 / -212 lines + 4 follow-up fixes |
| Ambulance | Red emergency contact banner with pulsing icon, side-by-side image+text layout, brand green/yellow colors | +229 / -196 lines + 3 follow-up fixes |
| Food Court | 3-column image grid, feature cards with auto-mapped food icons, highlights as check-mark cards | Combined: +272 / -559 lines |
| Auditorium | Image + content layout, feature cards in grid, removed dark/light variant complexity | (same commit as Food Court) |
| Classroom | Multi-image gallery, feature cards with icon mapping, backwards compatible with heroImage prop | +110 / -258 lines |
| Library | 3-column photo gallery, resource stats grid, sections + services side by side, librarian contact card | +119 / -462 lines |

All redesigned components have updated Zod schemas in the CMS component registry (lib/cms/component-registry.ts) to support the new multi-image prop structure.

## 4. Blog System Fixes

Four commits resolved a chain of related issues in the blog content pipeline after the rich text editor was upgraded to output HTML instead of ProseMirror JSON.

| # | Issue | Root Cause & Fix | Impact |
| --- | --- | --- | --- |
| 1 | Blog post creation failed with "Invalid content format" | Server action called JSON.parse() on HTML output from TipTap editor. Fixed to handle both HTML and JSON formats. | 2 files, +22 / -23 lines |
| 2 | HTTP 431 (Header Too Large) errors on localhost | Supabase auth cookies accumulate when switching institutions, exceeding Node.js 16KB limit. Increased to 32KB. | 1 file, config change |
| 3 | Reading time calculation crashed on HTML content | calculateReadingTime still called JSON.parse() on HTML. Added DOMParser branch for HTML with JSON fallback for legacy posts. | 2 files, +94 / -39 lines |
| 4 | Generic error messages hidden actual validation failures | Surfaced real Supabase error messages (code, hint, message) and Zod field-level validation errors in toast notifications. | 1 file, +7 / -2 lines |

## 5. Media Library Improvements

Two fixes improved the media upload experience for content administrators.

| # | Issue | Fix | Impact |
| --- | --- | --- | --- |
| 1 | AVIF image format rejected during upload | Added .avif extension and image/avif MIME type to react-dropzone accept config across all upload components | 3 files, +4 / -3 lines |
| 2 | Generic "Failed to upload" error message on all failures | Now surfaces the actual Supabase Storage error message for easier debugging | 1 file, +8 / -2 lines |

## 6. Cross-Site Updates

One update affected both Main and Engineering websites simultaneously.

### 6.1 Admission Form Link Migration

- Updated all "Apply Now" CTA links from the old URL (admission.jkkn.ac.in/form/...) to the new 2026 URL (jkkn.ai/apply/jkkn-admission-2026)

- Applied across hero sections, CTA blocks, admission sections, course data templates, and navigation bars

- 15 files updated to ensure no broken or outdated admission links remain

Impact: 15 files changed, +79 / -65 lines.

## 7. Complete Feature List

| # | Feature | Website | Status |
| --- | --- | --- | --- |
| 1 | Faculty admin panel (CRUD + portal) | Engineering | Completed |
| 2 | Faculty public listing + profile pages | Engineering | Completed |
| 3 | 109 real campus photos (stock replacement) | Engineering | Completed |
| 4 | Tamil Nadu SEO keywords (62 phrases, 7 pages) | Engineering | Completed |
| 5 | ME CSE tabbed curriculum (Year 1/2) | Engineering | Completed |
| 6 | Admission form link update (2026) | Both | Completed |
| 7 | Hostel page redesign | Main | Completed |
| 8 | Ambulance Service page redesign | Main | Completed |
| 9 | Food Court page redesign | Main | Completed |
| 10 | Auditorium page redesign | Main | Completed |
| 11 | Digital Classroom page redesign | Main | Completed |
| 12 | Library page redesign | Main | Completed |

## 8. Complete Bug Fix List

| # | Bug Fixed | Root Cause | Area |
| --- | --- | --- | --- |
| 1 | Faculty admin mobile responsiveness | Table layout not mobile-optimized | Engineering |
| 2 | FeeEntry type mismatch (GQ/MQ) | Stale TypeScript type after fee change | Engineering |
| 3 | Blog HTML content parsing failure | TipTap outputs HTML, server expected JSON | Blog System |
| 4 | HTTP 431 header too large | Cookie accumulation across institutions | Infrastructure |
| 5 | Blog reading-time calculation crash | JSON.parse() called on HTML content | Blog System |
| 6 | Generic DB error messages in blog | Real Supabase errors not surfaced | Blog System |
| 7 | Zod field errors hidden in blog toast | Validation details not shown to users | Blog System |
| 8 | Hostel: missing large image | aspect-auto collapsed image to 0 height | Main Facility |
| 9 | Hostel: empty girls tab | Animation deadlock: dual trigger needed | Main Facility |
| 10 | Hostel: hero not visible | IntersectionObserver unreliable at top | Main Facility |
| 11 | Hostel: bento image clipping | CSS Grid bento clipping 3rd image | Main Facility |
| 12 | Ambulance: wrong brand colors | Used red instead of brand green/yellow | Main Facility |
| 13 | Ambulance: hero-content spacing | Gap too large between sections | Main Facility |
| 14 | AVIF upload blocked | Missing MIME type in dropzone config | Media Library |
| 15 | Generic upload error messages | Supabase error not surfaced to UI | Media Library |

## 9. Metrics by Website

### 9.1 Main Website

| Metric | Value |
| --- | --- |
| Total Commits | 22 |
| Facility Pages Redesigned | 6 |
| Bugs Fixed | 12 |
| Blog Issues Resolved | 4 |
| Media Library Fixes | 2 |

Key Achievement: Complete facility pages visual overhaul with consistent design system across all 6 pages.

### 9.2 Engineering Website

| Metric | Value |
| --- | --- |
| Total Commits | 5 |
| Features Delivered | 5 |
| Real Campus Photos Added | 109 |
| SEO Keywords Added | 62 |
| New Admin Modules | 1 (Faculty) |

Key Achievement: Faculty admin panel + complete stock-to-real image migration + regional SEO targeting.

## 10. Technical Highlights

- Net code reduction of 7,933 lines — removed over-engineered IntersectionObserver animations, unused dark/light/glass/gradient variant systems, and 3 stale documentation files, while delivering 12 new features with cleaner, simpler code.

- Design system standardization — all 6 facility pages now follow an identical layout pattern (green hero → image gallery → content cards → feature grid), making future facility pages faster to build and maintain.

- CMS component registry alignment — all redesigned components have updated Zod schemas in the registry, ensuring CMS validation works correctly with new multi-image props.

- SEO regional targeting — 62 Tamil Nadu-specific long-tail keywords across 7 engineering course pages targeting local search queries for improved discoverability.

- Blog content pipeline fix chain — resolved a cascading issue where upgrading TipTap editor to HTML output broke content parsing, reading-time calculation, and error reporting — all 4 issues resolved systematically.

End of Report

Prepared by Sangeetha V • JKKN Institution Website Project